Solution design, CIOB & ISS 
End to End Testing Strategy document

For OLISS Release 10.6

OLISS 10.6 Testing Strategy Document.doc

June 03, 2016

Revision History

| Version Number | Description | Date Modified | Author |
| --- | --- | --- | --- |
| 1.0 | First initial draft | 2016-04-05 | Piyush Agarwal |
| 1.1 | Draft Update | 2016-05-26 | Piyush Agarwal |
| 1.2 | Draft Update | 2016-06-03 | Piyush Agarwal |

Authorization

| [Paul Wynands] [Team Lead] |  | Date |
| --- | --- | --- |

| [Authorization Role] [Name] [Title] |  | Date |
| --- | --- | --- |

| [Authorization Role] [Name] [Title] |  | Date |
| --- | --- | --- |

TABLE OF CONTENTS

Mandatory Fingerprint Project	1

Testing Strategy	1

Document:  TS__OLISS-10.6	1

1	System Overview and Key Features	1

Problem Description and Objectives (From: BRD Final Version 17.0)	1

2	Project	1

4    Assumptions and Constraints	2

5.1 Test Scope	3

The ‘Confirm DCN’ field behaviour	6

Functional Spec Section 4.3.7 ‘Confirm DCN’ field behaviour was added, when the Functional Spec was created (further to requirement in BRD).	6

There will only be one DCN Field in the database, however the ‘Confirm DCN’ field will sometimes be pre-filled from the DCN field in the database as well.  This section tries to explain when that will be the case.	6

The ‘Confirm DCN’ field will always expect the user to enter the DCN value a second time when populating this field to match the original DCN number entered in the DCN Field.	6

When the main ‘DCN’ and ‘Confirm DCN’ fields are both entered, and they match, only one instance of the DCN number will be saved in the database.	6

However when the user leaves the page containing the DCN number and later comes back to it the application will preload both the ‘DCN’ and ‘Confirm DCN’ fields from the database so that the user does not have to enter the confirmation DCN again and again if they’re only inspecting the page visually.  If however they made a mistake in the original DCN entry they will have to type in the ‘DCN’ and ‘Confirm DCN’ fields all over again.	6

5.3 Contacts and Roles	40

5.4 Roles	40

5.4.1 Performance Testing	41

5.4.2 Web Standards Testing	41

5.4.3  Security Testing	41

5.4.4  Additional Recommended Testing	41

Deliverables	42

Software Risk Issues	43

6   Proposed Schedule of Milestones	43

7.1 Entry Criteria	44

7.2 Continuation Criteria	45

7.3 Exit Criteria	45

8.1 Test Scripts	46

8.2 Test Data Requirements	46

9 Test Configurations and Environments	47

9.1 Test Tools	47

9.2 Product Architecture	47

9.3 Client Configurations	47

9.4 Users, Roles and Groups	47

9.5 Other Configuration Requirements	47

10 Test Execution	48

10.1 Test Cycles	48

10.2 Test Execution Process	48

10.3 Human Resources	51

10.4 Escalation Process	52

10.5 Test Case and Bug Tracking	53

10.6 Metrics	58

10.7 Test Release Management	59

11 Test Project Risks and Contingencies	60

12 Referenced Documents	60

Appendix A – Acronyms	61

2.1	61

# Mandatory Fingerprint Project

# Testing Strategy

# Document:  TS__OLISS-10.6

# System Overview and Key Features

## Problem Description and Objectives (From: BRD Final Version 17.0)

ISS processes approximately 120,000 screening requests per year, of which approximately 80% are submitted online via our Online Industrial Security Services (OLISS) portal; more specifically through the Personnel Security Screening Service (PSSS) portion. PSSS automates the creation, completion and submission of personnel security screening requests for both PWGSC and industry personnel. These security screening requests are then imported, along with any manually processed requests, into the Personnel Screening and Data Collection Application (PSDCA) which then utilizes functionality to automatically send requests to the RCMP for CRNC’s. The requests and subsequent RCMP responses are sent and received via a mail server located at 2745 Iris Street. Approximately 90% of the RCMP responses are ‘negative’, resulting in 10% requiring the submission of fingerprints for further verification. With this change, the onus will now be on the organization to ensure an individual has their fingerprints taken prior to submitting a security screening request. The move to electronic fingerprints for all Law Enforcement Enquiries will render the existing process obsolete, and complex system changes are required in order to comply with the business process changes.

The scope of this project involves the implementation of changes to support the requirement for electronic fingerprints in conducting Criminal Record Checks (CRC). This involves changes to allow for the capture of a Document Control Number (DCN) within both the PSSS and PSDCA applications, a process for receiving and importing the CRC results into PSDCA as well as clearance request to CRC matching. Additional reporting functionality is also required in order to track and report on any ‘orphaned’ requests.

# Project

OLISS 10.6 is focused on providing the OLISS PSSS and PSDCA solution to RCMP - Mandatory Fingerprint Project.  System testing will be performed by the OLISS and PSDCA teams, for OLISS Release 10.6, PSDCA Release 6.8, Intercommunications, etc.; testing will include End-to-End testing.

This document will describe the Testing Strategy for the OLISS 10.6 Release and the PSDCA 6.8 Identify the OLISS/PSDCA functionality that will be tested.

- Describe the Testing Strategy for this Project.

- Identify the required testing environment.

- Identify the defect tracking process.

- List the test deliverables

3    Overview

End-to-End Testing will also be performed, for the Mandatory Fingerprint Project, to confirm that the OLISS and PSDCA systems function together as expected. Testing will include both positive and negative testing to ensure the systems handle both expected and unexpected situations, as expected.

Test Objective

To verify new business requirements included in the OLISS 10.6 Release to verify the business rules and test key end-to-end processes for the OLISS applications.

To report and track all defects, found during testing, using the JIRA application.

# 4    Assumptions and Constraints

The OLISS DEV System Testing environment and the STAGE environment are both available and are up to par for the testing, which will be performed.

5    Bounds

The test scope, glossary, primary contact information for each test activity, as well as any additional recommended specialty testing are all addressed here.

## 5.1 Test Scope

The following describes the areas that will be covered in the testing phase.  Also included below, is a list of the areas that are out of scope for the OLISS 10.6 Releases.

In Scope

The scope of this project involves the implementation of changes to support the requirement for electronic fingerprints in conducting Criminal Record Checks (CRC). This involves changes to allow for the capture of a Document Control Number (DCN) within both the PSSS and PSDCA applications, a process for receiving and importing the CRC results into PSDCA as well as clearance request to CRC matching. Additional reporting functionality is also required in order to track and report on any ‘orphaned’ requests.

Out of scope for this initiative will be the removal or archiving of stored RCMP CRC results and will be addressed at a later date.

Out of Scope for Releases OLISS 10.6

- OLISS Modules not included in the BRD.

- Performance, Load, Security Testing.

| Section | Following Requirements, from the Mandatory Fingerprint Project BRD Final Version 17.0/OLISS Functional Design Specifications, are in Scope: BRD/Functional Specification Section - Description and Comments |
| --- | --- |
| BRD 2.1 (Func. Spec 4.3) | OLISS-PSSS Requirements DCN functionality must be incorporated into the PSSS. This functionality will include data entry, edit capability, validation and export of the DCN on personnel security screening request. In the OLISS-PSSS requirement descriptions below, the term Security Officer (SO) is used as a general term to describe any of the different types of security officials using the OLISS application. Such as the Company Security Officer (CSO) and Alternate Company Security Officer (ACSO) for Private Industry, the Unit Security Officer (USO) and Alternate Unit Security Officer (AUSO) for PWGSC organizations or the SO from Other Government Department (OGD) organizations. |
|  | PSSS Database |
| BRD 2.1.1 (Func. Spec 4.3.1) | Description: The DCN field must be added to the PSSS database (CSE and non-CSE databases). |
| BRD 2.1.2 (Func. Spec 4.3.2) | Description: The DCN field will be set to NULL for all requests that were created prior to the DCN functionality being implemented. |
|  | DCN Organization Usage Setup |
| BRD 2.1.3 (Func. Spec 4.3.3) | Description: Only Private Industry will be using the DCN functionality. Only Individual and Industrial users would see DCN, it is hidden for Public Works, RCMP, and CSE. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: Private Industry is the only Organization (Private Industry CSO/Private Industry Individual) that can use the DCN functionality. |
| BRD 2.1.4 | Description: The only two OGD organizations that currently have access to PSSS are CSE and RCMP. They will not be using the DCN functionality at this point. Therefore for these organizations all PSSS DCN functionality will be hidden. Addressed in section 4.3.3 |
| BRD 2.1.5 (Func. Spec 4.3.5) | Description: PWGSC organizations will not be using the DCN functionality. The DCN functionality will be hidden for all PWGSC organizations. Addressed in section 4.3.3 |
|  | DCN Field Display Format/Location Note: There will only be one DCN Field in the database, however other DCN fields will be used on the PSSS pages used to populate and validate this new field. These other on screen fields are: the ‘Confirm DCN’ field and the ‘Previous DCN’ field. The ‘Confirm DCN’ field prompts the user to enter the DCN value a second time when populating this field. The ‘Previous DCN’ field will only be displayed when a new personnel security screening request is created from an existing request. The term ‘DCN field(s)’ is used in future requirement descriptions to make reference to all of the different DCN fields. The basic rules described in the 2.1.6 to 2.1.11 specifies when the ‘DCN field(s)’ should be displayed and if it should be displayed as mandatory or optional according to the type of personnel security screening request. |
| BRD 2.1.6 (Func. Spec 4.3.6) | Description: The ‘DCN field(s)’ will be displayed on the following PSSS pages: Particulars; Review; Details of Request and Consent and Verification. Addressed in section 4.3.3 |
| (Func. Spec 4.3.7) | Description: ### The ‘Confirm DCN’ field behaviour ### Functional Spec Section 4.3.7 ‘Confirm DCN’ field behaviour was added, when the Functional Spec was created (further to requirement in BRD). ### There will only be one DCN Field in the database, however the ‘Confirm DCN’ field will sometimes be pre-filled from the DCN field in the database as well. This section tries to explain when that will be the case. ### The ‘Confirm DCN’ field will always expect the user to enter the DCN value a second time when populating this field to match the original DCN number entered in the DCN Field. ### When the main ‘DCN’ and ‘Confirm DCN’ fields are both entered, and they match, only one instance of the DCN number will be saved in the database. ### However when the user leaves the page containing the DCN number and later comes back to it the application will preload both the ‘DCN’ and ‘Confirm DCN’ fields from the database so that the user does not have to enter the confirmation DCN again and again if they’re only inspecting the page visually. If however they made a mistake in the original DCN entry they will have to type in the ‘DCN’ and ‘Confirm DCN’ fields all over again. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: For Private Industry users (Private Industry CSO/Private Industry Individual) the DCN field behaviour is as expected. |
| BRD 2.1.7 (Func. Spec 4.3.8) | Description: ‘DCN field(s)’ will only be displayed on the PSSS pages for the following type of personnel security screening request: New, Update, Upgrade, Transfer, Duplication and Reactivation. Note: The PSSS pages used when creating and submitting Termination type of personnel security screening request are out of scope for this project. Addressed in section 4.3.6 (New, Update, Upgrade, Transfer, Duplication and Reactivation) Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: There is no DCN on any of the PSSS pages used, when creating and submitting Termination type of personnel security screening. |
| BRD 2.1.8 (Func. Spec 4.3.9) | Description: ‘DCN field(s)’ will be hidden on the PSSS pages for Supplemental personnel security screening request. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: The ‘DCN field(s)’ is hidden on the PSSS pages for Supplemental personnel security screening request. |
| BRD 2.1.9 (Func. Spec 4.3.10) | Description: When displayed on the PSSS web pages the ‘DCN field(s)’ will be parsed into four groups of five digits for ease of data entry, edit and review. Display as 4 text fields in one row, each field contains 5 numbers. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: For the PSSS web pages, the ‘DCN field(s)’ is parsed into four groups of five digits (for ease of data entry, edit and review). |
| BRD 2.1.10 (Func. Spec 4.3.11) | Description: When displayed, the ‘DCN field(s)’ will be marked as mandatory fields for ‘New’ personnel security screening request. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: When displayed, the ‘DCN field(s)’ are marked as mandatory fields for ‘New’ personnel security screening requests only. |
| BRD 2.1.11 (Func. Spec 4.3.12) | Description: When displayed, the ‘DCN field(s)’ will be optional for Upgrade, Update, Transfer, Duplication or Reactivation personnel security screening request. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: When displayed, the ‘DCN field(s)’ is optional, for Upgrade, Update, Transfer, Duplication or Reactivation personnel security screening requests. |
|  | Data Entry – Request Creation There are 2 options for creating a Personnel Security Clearance request in PSSS, the ‘New Individual’ option or create a request from an existing request using the ‘Search Existing Individual’ option. The existing request must be a request that was created in PSSS and is still available in the folder ‘Request in Process at PSSD’. |
| BRD 2.1.12 (Func. Spec 4.3.13) | Description: The content on the Create Type page has to be modified. The clearance type descriptions have to be revised as follows: See BRD 2.1.12 Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: The content on the Create Type page is modified. The clearance type descriptions are revised as per BRD/Descriptions provided. |
| BRD 2.1.13 (Func. Spec 4.3.14) | Description: The ‘DCN field(s)’ will be populated by the SO of the organization when creating a personnel security screening request in PSSS. Addressed in section 4.3.3 |
| BRD 2.1.14 (Func. Spec 4.3.15) | Description: The ‘DCN field’ will be captured on the Particulars page, which is the 3rd step of the create request process. Addressed in section 4.3.3 |
| BRD 2.1.15 (Func. Spec 4.3.16) | Description: On the ‘Particulars’ page, the SO will have to enter the DCN twice in order to make sure the DCN is entered correctly. The capture will be in two different fields, the first labeled ‘DCN’ and the second ‘Confirm DCN’. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: For the PSSS ‘Particulars’ page, the SO must enter the DCN twice in order to make sure the DCN is entered correctly; they are the ‘DCN’ and the ‘Confirm DCN’ fields. |
| BRD 2.1.16 (Func. Spec 4.3.17) | Description: If the request is created by the SO using the ‘New Individual’ option, only the ‘DCN’ and ‘Confirm DCN’ fields will be displayed (screenshot requirement 2.1.14). Both of these fields will be editable and empty. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: When the request is created by the SO using the ‘New Individual’ option, only the ‘DCN’ and ‘Confirm DCN’ fields are displayed; both of these fields are editable and empty. |
| BRD 2.1.17 (Func. Spec 4.3.18) | Description: In the case when the request is created using the ‘Search Existing Individual’ option, the DCN of the existing request used will be displayed on the page as a reference in a new field labeled as ‘Previous DCN’. This field will not be editable. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: When the request is created by the SO using the ‘Search Existing Individual’ option, the DCN of the existing request used is displayed on the page as a reference in a new field labeled as ‘Previous DCN’; this field is not editable. |
| BRD 2.1.18 (Func. Spec 4.3.19) | Description: If the request is created using the ‘Search Existing Individual’ option and the existing request has a DCN, e.g. the database field (requirement 2.1.1) is not NULL/Empty we must determine whether the existing DCN is valid or has expired. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: When the request is created by the SO using the ‘Search Existing Individual’ option, and the existing request has a DCN (e.g. the database field is not NULL/Empty), PSSS successfully determines whether the existing DCN is valid or has expired. |
| BRD 2.1.19 (Func. Spec 4.3.20) | Description: If the request is created using the ‘Search Existing Individual’ option and there is no existing DCN for the existing request, e.g. the database field (requirement 2.1.1) is NULL/Empty then populate the ‘Previous DCN’ field with zeroes and display the ‘DCN’ and ‘Confirm DCN’ as editable and empty. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: When the request is created by the SO using the ‘Search Existing Individual’ option, and there is no existing DCN for the existing request (e.g. the database field is NULL/Empty), PSSS populates the ‘Previous DCN’ field with zeroes and displays the ‘DCN’ and ‘Confirm DCN’ fields as editable and empty. |
| BRD 2.1.20 (Func. Spec 4.3.21) | Description: The copy/paste feature must be disabled when populating the ‘DCN field(s)’. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: The copy/paste feature is disabled when populating the ‘DCN field(s)’. |
| BRD 2.1.21 (Func. Spec 4.3.22) | Description: The SO will be able to view the DCN value as he is populating it in the ‘DCN’ and ‘Confirm DCN’ fields. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: The SO can view the DCN value as they are populating it in the ‘DCN’ and ‘Confirm DCN’ fields. |
| BRD 2.1.22 (Func. Spec 4.3.23) | Description: Once a ‘DCN field’ is populated and the focus/cursor is no longer on that particular ‘DCN field’, the value of that ‘DCN field’ is to be hidden using stars (stars to be consistent with how OLISS hides the password at the OLISS login and the change password page). Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: Once a ‘DCN field’ is populated and the focus/cursor is no longer on that particular ‘DCN field’, the value of that ‘DCN field’ is hidden using stars. |
| BRD 2.1.23 (Func. Spec 4.3.24) | Description: If the SO selects a ‘DCN field’ already populated and starts typing the rest of that field is cleared/emptied. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: When the SO selects a ‘DCN field’, which is already populated, and they start typing the rest of the field is cleared/emptied. |
| BRD 2.1.24 (Func. Spec 4.3.25) | Description: It is once the SO selects the ‘Step 4’ button from the Particulars page, to continue to the next step of the request creation that the validation of the ‘DCN’ and ‘Confirm DCN’ is done. Refer to DCN Validation requirements in 2.1.25 to 2.1.28 for more details. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: When the SO selects the ‘Step 4’ button from the Particulars page, to continue to the next step of the request creation, the validation of the ‘DCN’ and ‘Confirm DCN’ fields is done. |
|  | DCN Validation Requirements Note: All DCN related error messages are to be displayed following the same formatting and rules as existing OLISS/PSSS error messages. For example, OLISS errors message are always listed at the top of the page, with a hyperlink to the field in error. They are labelled as Error and are always numbered. The error message also appears in red below the field in error. |
| BRD 2.1.25 (Func. Spec 4.3.26) JIRA OLISS-591 | Description: If a ‘DCN field’ is marked as mandatory an error message will be displayed if this field is empty. The error message will be: ‘This is a mandatory field ‘ Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: When a ‘DCN field’ is marked as mandatory an error message is displayed when the field is empty; the error message is ‘This is a mandatory field“. |
| BRD 2.1.26 (Func. Spec 4.3.27) | Description: The error message ‘Minimum length of DCN Field not met’ will be displayed if DCN has less than 20 characters. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: The error message ‘Minimum length of DCN Field not met’ is displayed if the DCN has less than 20 characters. |
| BRD 2.1.27 (Func. Spec 4.3.28) | Description: The ‘This is a numeric field’ error message should be displayed if non numeric characters are entered in DCN field. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: The error message ‘This is a numeric field’ is displayed when non numeric characters are entered in the DCN field. |
| BRD 2.1.28 (Func. Spec 4.3.29) | Description: The following message will be displayed if the DCN and Confirm DCN fields do not match: ‘The DCN and Confirm DCN fields do not match. Please re-enter DCN’. Same as section 4.3.29 Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: The following message is displayed when the DCN and Confirm DCN fields do not match: ‘The DCN and Confirm DCN fields do not match. Please re-enter DCN”. |
| BRD 2.1.29 (Func. Spec 4.3.30) | Description: ‘Invalid DCN’ should be displayed as the error message if any of the following applies to the entered DCN : - the C component is not the current century - the YY component is not the current or previous year - the E component is not 1 - the S component is not 0 - or any combination of the above conditions Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: ‘Invalid DCN’ is displayed as the error message when the following applies to the entered DCN (From BRD 2.1.29): - the C component is not the current century - the YY component is not the current or previous year - the E component is not 1 - the S component is not 0 - or any combination of the above conditions |
| BRD 2.1.30 (Func. Spec 4.3.31) | Description: The error message ‘DCN no longer valid’ if the DCN date is more than one year old. To determine the date of the DCN compare the current date against the DCN’s C (Century), YY (year) and JJJ (Julian date) components. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: The error message ‘DCN no longer valid’ is displayed when the DCN date is more than one year old. |
|  | DCN Review |
| BRD 2.1.31 (Func. Spec 4.3.32) | Description: The ‘DCN’ will be displayed on the ‘Review’ page of the ‘Create Request’ process and should not be editable. See below screenshot. See section 4.3.29, the error message is read as “DCN no longer valid” Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: The ‘DCN’ is displayed on the ‘Review’ page of the ‘Create Request’ process and it is not editable. |
| BRD 2.1.32 (Func. Spec 4.3.33) | Description: If the ‘DCN’ is incorrect on the ‘Review’ page, the SO will select the ‘Return to the previous screen for corrections’ link listed under ‘Actions’ at the bottom of the ‘Review’ page. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: When the ‘DCN’ is incorrect on the ‘Review’ page, the SO can select the ‘Return to the previous screen for corrections’ link listed under ‘Actions’, at the bottom of the ‘Review’ page; information is not saved at this point. |
| BRD 2.1.33 (Func. Spec 4.3.34) | Description: Once the SO selects either the link to ‘Assign the request to the individual for completion’ or the one to ‘Assign the request to Security Official for completion’, the DCN will be saved as part of the request being created. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: Once the SO selects either the link to ‘Assign the request to the individual for completion’ or the one to ‘Assign the request to Security Official for completion’, the DCN is saved as part of the request created. |
| BRD 2.1.34 (Func. Spec 4.3.35) | Description: The ‘DCN’ is displayed on the ‘Details of Request’ page and is not editable. See below screenshot. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: The ‘DCN’ is displayed on the ‘Details of Request’ page and it is not editable. |
|  | DCN Edit Capability |
| BRD 2.1.35 (Func. Spec 4.3.36) | Description: Once the request is created and saved, the only page the SO or the applicant can edit the ‘DCN’ will be from the ‘Consent and Verification’ page. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: Once the request is created and saved, the ‘Consent and Verification’ page is the only page from which the SO or the applicant can edit the ‘DCN’. |
| BRD 2.1.36 (Func. Spec 4.3.37) | Description: If the DCN is displayed on the ‘Consent and Verification’ page it will appear under the criminal record check box (see above screenshot in requirement 2.1.35). The ‘DCN field’ will be editable and displayed as it is on the other pages parsed in four groups of five digits. Addressed in 4.3.9. |
| BRD 2.1.37 (Func. Spec 4.3.38) | Description: Both the SO and the applicant can modify/overwrite the ‘DCN’ as required. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: Both the Private Industry SO and the Private Industry Individual can modify/overwrite the ‘DCN’ as required. |
| BRD 2.1.38 (Func. Spec 4.3.39) | Description: When the save button is selected from the ‘Consent and Verification’ page the ‘DCN’ is to be validated as described in requirements 2.1.25 to 2.1.27, 2.1.29 and 2.1.30. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: When the save button is selected from the ‘Consent and Verification’ page the ‘DCN’ is validated as described in requirements 2.1.25 to 2.1.27, 2.1.29 and 2.1.30. |
| BRD 2.1.39 (Func. Spec 4.3.40) | Description: The ‘Consent and Verification Check’ within the ‘TBS-330-23 Form Completeness Check and Submission’ will have to be modified to confirm that a ‘DCN’ has been provided when it is mandatory for the request. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: The ‘Consent and Verification Check’, within the ‘TBS-330-23 Form Completeness Check and Submission’, confirms that a ‘DCN’ has been provided when it is mandatory for the request. |
| BRD 2.1.40 (Func. Spec 4.3.41) | Description: The ‘Criminal Record Check’ box paragraph on the ‘Help Consent and Verification’ page must be replaced with the following text: Criminal Record Check Box Criminal record checks are completed via fingerprint verification with the RCMP. Check off the Criminal Record Check box which indicates that consent is given to conduct the criminal record verification using the document control number (DCN) provided. The applicant must also initial the hard copy documentation. The DCN is used to uniquely identify fingerprint submitted electronically to the RCMP which is valid for one year. The DCN is provided to the applicant by the fingerprint supplier at the time the prints are taken/submitted. See requirement 2.1.43 for French translations. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: The ‘Criminal Record Check’ box paragraph, on the ‘Help Consent and Verification’ page is replaced with the following text: See BRD 2.1.40 /above. |
|  | Print 330-23 The Print functionality is available on the right hand menu on all the pages of a given request in the PSSS application (Details of Request, the Personnel Screening Consent and Authorization Form (TBS 330-23), the Biographical Information, etc.). |
| BRD 2.1.41 (Func. Spec 4.3.42) | Description: The ‘DCN’ will be included in section A of the TBS 330-23 form in the justification for security screening requirement field. Test Implementation: Affected OLISS Module: PSSS Scenarios to be tested: OLISS Test Accounts; Clearance Types and Levels. Private Industry CSO; New Secret – To be tested in English. Private Industry Individual; New Confidential – To be tested in French. Private Industry CSO; New Reliability – To be tested in English. PWGSC USO; New Top Secret – To be tested in English. RCMP SO; New RCMP Clearance – To be tested in English. CSE SO; New Top Secret – To be Tested in English. An End-to-End process will be tested for above Scenarios. Pass/Fail Criteria: The ‘DCN’ is included in section A of the TBS 330-23 form, in the Justification for security screening requirement field. |
|  | OLISS – PSSS Export |
| BRD 2.1.42 (Func. Spec 4.3.43) | Description: The ‘DCN’ must be captured in the OLISS generated xml file for daily import into PSDCA. Pass/Fail Criteria: The ‘DCN’ IS captured in the OLISS generated xml file for daily import into PSDCA. |
|  | Other |
| BRD 2.1.43 (Func. Spec 4.3.44) | Description: Refer to the table below for all the French translation of the new page content that will now be displayed in PSSS. |

| Type of information | Text displayed |  | Requirement |
| --- | --- | --- | --- |
|  | English | French |  |
| Field | DCN | NCD | Most requirements |
|  | Confirm DCN | Confirmer NCD | 0 - 0 |
|  | Previous DCN | NCD Précédent | 0 - 0 |
| Error Message | This is a mandatory field | Ce champ est obligatoire | 0, 0 |
|  | Minimum length of DCN Field is not met | Longueur minimale du champ NCD est non respecté | 0, 0 |
|  | This is a numeric field | Ce champ est numérique | 0, 0 |
|  | Invalid DCN | NCD non valide | 0, 0 |
|  | DCN no longer valid | NCD n’est plus valide | 0, 0 |
|  | The DCN and Confirm DCN fields do not match. Please re-enter. | Les champs NDC et NDC précédent ne corrrespondent pas. Veuillez entrer de nouveau. | 0 |
| Particular Page content | The DCN is used to uniquely identify fingerprints submitted electronically to the RCMP. The DCN is provided to the applicant by the fingerprint supplier at the time the prints are taken and submitted. | Le numéro de contrôle du document (NCD) sert à identifier individuellement les empreintes digitales soumises électroniquement à la GRC. Le NCD est transmis au postulant par le fournisseur d'empreintes digitales au moment du prélèvement et de la soumission des empreintes. | 0 0 0 |
|  | Valid | Valide | 0 |
|  | Expired | Expiré | 0 |
| Help Section Text. | Criminal record checks are completed via fingerprint verification with the RCMP. Check off the Criminal Record Check box which indicates that consent is given to conduct the criminal record verification using the document control number (DCN) provided. The applicant must also initial the hard copy documentation. The DCN is used to uniquely identify fingerprint submitted electronically to the RCMP which is valid for one year. The DCN is provided to the applicant by the fingerprint supplier at the time the prints are taken/submitted. | Les vérifications du casier judiciaire ont lieu dans le cadre de la vérification des empreintes digitales avec la GRC. Cochez la case Vérification du casier judiciaire, qui indique que le consentement a été donné pour effectuer la vérification du casier judiciaire en utilisant le numéro de contrôle du document (NCD) fourni. Le postulant doit par ailleurs initialiser les documents papier. Le NCD sert à identifier individuellement les empreintes digitales soumises électroniquement à la GRC et est valide pour un an. | 0 |

| Section | BRD/Functional Specification Section - Description and Comments |
| --- | --- |
| BRD 2.3 JIRA Ticket(s) -TBD | RCMP CRC Response Requirements |
|  | The RCMP has proposed to send fingerprint results to an email inbox. The RCMP preferred method of email transmission is through a direct encrypted link to those Federal Government agencies with access to the Secure Channel Network (SCNet), of which ISS already has a private domain. The RCMP CRC response emails are sent to an email address within the ISS private domain and then forwarded an internal ISS email inbox for clearance request DCN and RCMP CRC result DCN matching. See Appendix I for the RCMP’s recommended ‘Direct Response Model’ excerpt from the RCMP’s Civil Screening Modernization Agency Connectivity Models document. The full text will be made available with this BRD. The email’s subject line will contain the DCN number as well as an indication of the search result (0 for negative or 1 for positive (adverse)). Each email will also contain a negative or positive civil product attached in PDF format. Emails containing positive (adverse) results will also include a Criminal Record Product attached in PDF format. See Appendix F and G. The civil product will includes images of the fingerprints taken as well as individual photo’s as a result the estimated size of emails is to be 2MB. Based on current email transformation inbox size limitations and forecasted volume’s, each week it is anticipated that ISS will receive 1730 individual or 3.5GB worth of emails, as such it is required that the emails received from RCMP be processed as soon as they arrive within the inbox. Otherwise, the inbox will reach capacity and ISS will not be able to receive the RCMP responses, which will negatively impact ISS’s ability to process clearance requests. From OLISS 10.6 Project Schedule: Schedule section: RCMP CRC Responses E-mail server setup: PWGSC account setup: Retrieval of attachments: From PSDCA 6.8 Project Schedule: Section of Schedule: PSDCA Development Intercom work: (New XML Schema of OLISS export file for RCMP Fingerprint) Description: RCMP CRC Response Requirements - The RCMP has proposed to send fingerprint results to an email inbox. The email’s subject line will contain the DCN number as well as an indication of the search result (0 for negative or 1 for positive (adverse)). Test Implementation: Affected Module: Scenarios to be tested: Screen; Description. (English & French); The RCMP has proposed to send fingerprint results to an email inbox. Forward from the inbox on the ISS private domain server the RCMP CRC response email to an ISS email inbox to continue the clearance request DCN and RCMP CRC result DCN matching process.. From the received RCMP CRC response email retain the following: - Document control number – located in the subject of the email. - Date of Birth – located within the body of the email. - Name of applicant – located within the body of the email. - RCMP Response Result – located in the subject of the email, 0 indicates negative result where a 1 indicates adverse (positive) result. - RCMP CRC Response Date – date the email was received.. From the received RCMP CRC response email store the civil product and Criminal Record Product PDF’s for adverse (positive) results on the shared drive. Negative RCMP CRC responses do not require the saving of any PDF information.. The email’s subject line will contain the DCN number as well as an indication of the search result (0 for negative or 1 for positive (adverse)).. Each email will also contain a negative or positive civil product attached in PDF format. The civil product will includes images of the fingerprints taken as well as individual photo’s as a result the estimated size of emails is to be 2MB.. Emails containing positive (adverse) results will also include a Criminal Record Product attached in PDF format.. Once requirements 2.3.1 and 2.3.4 have been met, delete the email from the inbox.. Once requirements 2.3.1 and 2.3.4 have been met retain this information for future RCMP CRC response / clearance request matching.. Additional Scenarios to be added as needed when Test Cases/Scripts are prepared.. Pass/Fail Criteria: BRD-2.3 Requirements/Business Rules are implemented as expected. |
| BRD 2.3.1 | On the existing ISS private domain server, create a mail box to which the RCMP via the SCNet can send their CRC response emails. |
| BRD 2.3.2 | Forward from the inbox on the ISS private domain server the RCMP CRC response email to an ISS email inbox to continue the clearance request DCN and RCMP CRC result DCN matching process. |
| BRD 2.3.3 | From the received RCMP CRC response email retain the following (example of the email can be located in Appendix E): Business Rules: - Document control number – located in the subject of the email. - Date of Birth – located within the body of the email. - Name of applicant – located within the body of the email. - RCMP Response Result – located in the subject of the email, 0 indicates negative result where a 1 indicates adverse (positive) result. - RCMP CRC Response Date – date the email was received. |
| BRD 2.3.4 | From the received RCMP CRC response email store the civil product and Criminal Record Product PDF’s for adverse (positive) results on the shared drive. Negative RCMP CRC responses do not require the saving of any PDF information. An example can be found in Appendix F and G. Business Rules: - If the response subject line indicates the result is 1, than it is considered as an adverse (positive) result. - Create a subfolder at the path T:\Psdca\mail\RCMP\CRC where the subfolder’s name is the DCN number from the subject line of the RCMP CRC response email. - Store the path with the information that was collected in requirement 2.3.1. |
| BRD 2.3.5 | Once requirements 2.3.1 and 2.3.4 have been met, delete the email from the inbox. |
| BRD 2.3.6 | Once requirements 2.3.1 and 2.3.4 have been met retain this information for future RCMP CRC response / clearance request matching. |

5.2 Glossary

See Appendix A

## 5.3 Contacts and Roles

| Test Activity | Responsibility | Primary Contact Information |
| --- | --- | --- |
| Test Management and Staff Assignments | Team Leads | Paul Wynands |
| Project Management | Project Co-ordinator | Craig Turpin |
| Unit Application Testing | Development Team | - Pawel Michalowski - Thomas Tang - Wada Lim |
| End-to-End Testing | Test Team | Piyush Agarwal |
| UAT | Client |  |

## 5.4 Roles

| Steps | Name | Responsibility Description |
| --- | --- | --- |
| 1. | Craig | Request test cases be executed from end-to-end test plan. |
| 2. | Piyush | Submit requested test cases from master list to RTID and OLISS, reply all when complete. |
| 3. | Pawel, Thomas | Check RTID email extract process logs for errors, reply all when complete. |
| 4. | Craig | Check PDFs in shared drives, reply all when complete. |
| 5. | Jason | Check PSDCA database for email data in RCMP fingerprint import table, reply all when complete. |
| 6. | Pawel | Generate XML from OLISS, reply all when complete. |
| 7. | Craig | Check XML for OLISS requests, reply all when complete. |
| 8. | Jason | Submit XML to PSDCA, reply all when complete. |
| 9. | Kristine | attempt to match in PSDCA and record results, reply all when complete with results |

### 5.4.1 Performance Testing

TBD

### 5.4.2 Web Standards Testing

TBD

### 5.4.3  Security Testing

TBD

### 5.4.4  Additional Recommended Testing

TBD

# Deliverables

| Deliverable | Dates |
| --- | --- |
|  | See Project Schedules for OLISS 10.6 |
| Testing Strategy Document |  |
| Test Cases |  |
| Delivery of Test OLISS 10.6 |  |
| End-to-End Testing |  |
| Bug Tracking Documentation |  |
| Testing Matrix of Test Results/Status |  |
| Release of OLISS 10.6 |  |

# Software Risk Issues

See section 9 Test Project Risks and Constraints

# 6   Proposed Schedule of Milestones

Dates taken from Project Plans for OLISS 10.6:  Add Filenames.

| Milestone | Start Date | End Date |
| --- | --- | --- |
| OLISS From Project Schedule for OLISS 10.6 |  |  |
| Test Development |  |  |
| Test Plan/Strategy Complete (Draft) | 2016-01-11 | 2016-03-16 |
| Test Cases | 2016-04-05 | 2016-04-15 |
| Sanity/Smoke Test Entry | N/A |  |
| Test Execution |  |  |
| End-to-End Test Entry | 2016-06-09 |  |
| End-to-End Test Cycle 1 | 2016-06-13 |  |
| End-to-End Test Cycle 2 |  |  |
| End-to-End Test Cycle 3 | TBD | 2016-07-12 |
| UAT |  |  |
| UAT Cycle 1/System Test Entry | 2016-07-13 | 2016-07-16 |
| UAT Cycle 1/System Test Complete | 2016-07-13 |  |
| UAT Cycle 2/System Test Entry | 2016-07-14 |  |
| UAT Cycle 2/System Test Complete | 2016-07-15 | 2016-07-16 |

7 Transitions

The purpose of this section is to document the essential requirements, for the transition between the different levels of testing (Unit Testing, System Testing, UAT).  For the Mandatory Fingerprint Project, the Entry Criteria, Continuation Criteria, and Exit Criteria are shown below.

## 7.1 Entry Criteria

The following criteria must be met, in order to enter into the next test level:

System Test can begin when:

- Required documentation is available (BRD, Functional Design Specifications, etc.)

- Bug tracking system is in place (JIRA).

- Test tracking system is in place.

- Test environment is ready (hardware, software, test team has been provided with appropriate access to this environment).

- The Development team has completed all features and bug fixes scheduled for release.

- The Development team has completed unit testing on all features and bug fixes scheduled for release.

- System is of good quality (is stable, has passed a sanity/smoke test, previous level of testing was completed (unit testing), etc.)

- The Project Management Team agrees in a System Test Phase Entry meeting to proceed.  The following topics will be resolved in the meeting:

  - Whether code is complete

  - Whether unit testing is complete

  - Assign a target fix date for any known “must-fix” bugs (no later than one week after System Test Phase Entry).

# 7.2 Continuation Criteria

The following conditions will allow testing to continue effectively and efficiently:

- Test environment is stable.

- Manageability of bug backlog (i.e., if there are too many bugs, many tests may be blocked).  For example: the open bug backlog (“quality gap”) remains less than X.  The average time to close a bug remains less than X days.

- Regular bug review meetings occur until System Test Phase Exit to manage the open bug backlog and bug closure times.

- Availability of regularly installable and stable test releases.

- Ability to manage changes to the system under test (i.e., changes must be known and controlled). No changes are made to the system, whether in source code, configuration files, or other setup instructions or processes, without an accompanying bug report.  Should a change be made without a bug report, the Test Manager will open an urgent bug report requesting information and escalate to his or her manager.

# 7.3 Exit Criteria

The following criteria will determine when all testing for a given level is complete:

- The Test team has executed all the planned tests against the software.

- The Development team has resolved all “must-fix” bugs.

- All planned test cases and regression tests have been run.

- All issues in the bug tracking system are either closed or deferred, and, where appropriate, verified by regression and confirmation testing.

- No changes (design/code/features), except to address System Test defects, occurred in the prior X time period.

- No unexpected process termination, or other stoppage of processing, has occurred for the previous X time period.

- No systems have become inoperable due to a failed update during System Test.

- Test metrics indicate that the software is stable and reliable, that all planned tests have been completed.

- Test results have been approved by project management.

8   Test Development

# 8.1 Test Scripts

Test cases will be developed for the OLISS 10.6 Releases.  The tests, for these releases will be performed manually.  If time permits, there will be some exploratory testing performed as well.

## 8.2 Test Data Requirements

Test data will be obtained as follows depending on what is normally done for the application (OLISS):

- Copied from production data without alteration

- Copied from production data using masking to address confidentiality issues

- Copied from other environment

- Generated using the product user interface

# 9 Test Configurations and Environments

## 9.1 Test Tools

N/A

## 9.2 Product Architecture

N/A

## 9.3 Client Configurations

This paragraph addresses details of all possible configurations of client computers, such as:

- Operating system

- Software running on computer

- Printing requirements (if not using usual printer connection)

For Example:

Client computers accessing XXX may have up to four different configurations, as described below.

| Operating System | Browser |
| --- | --- |
| Windows 7 | Internet Explorer, version X |
| Windows 7 | Mozilla Firefox, version X |
| Windows 7 | Google Chrome, version X |

## 9.4 Users, Roles and Groups

System Testing will be performed using Windows 7 PCs.

Access to the OLISS Test Scripts and the OLISS Spoolmail is required.

Access to the PSDCA Stage environment is required.

Access to the DISIS Stage environment is required.

Access to JIRA is required.

## 9.5 Other Configuration Requirements

TBD

Any other configuration or environment-related requirements should be documented here, if any.

# 10 Test Execution

The purpose of this section is to identify the participants and activities involved in test execution.

# 10.1 Test Cycles

Overview of how the test cycles will be managed.

There will be three or more cycles of system testing.  (See Project Schedules for OLISS 10.6)

Defects will be reported as soon as they are found, allowing developers to work on fixes throughout the test cycle.  As a result, it is anticipated that the turnaround time between cycles should be minimal.

## 10.2 Test Execution Process

The objective of the System Test process is to find defects in the system under test.  We intend to do this by running a set of manual test cases against each build.  We want to run every test case at least once and ideally twice, as part of the System Test Phase.  Testers will help each other if they complete all of their assigned tests before the cycle is completed.  If all tests are completed, the test team will use the remaining time to conduct exploratory tests.

Test Strategy to be employed:

- Manual Testing will be performed for both OLISS 10.6 and PSDCA 6.8, for the Mandatory Fingerprint Project requirements (BRD v13.0).

- Automated test scripts can be used for some of the OLISS system testing.

- Workload distribution:

OLISS – Piyush

PSDCA – Kristine

End-to-End Testing – Piyush & Kristine

Note:  The OLISS and PSDCA development teams and the Release Coordinator will participate in the system/end-to-end testing if required due to the instability of the Releases, and/or the number and severity of the bugs found during system testing, etc.

- Prioritization of test cases will be done in the event of time constraints - TBD

- Use of available time in the event that testers complete their assigned test cases early – testers will assist other Tester(s) as required, testers will perform exploratory testing if time permits

- Strategy regarding how test cases will be designed:

OLISS

The use cases provided in the OLISS Functional Design Specification can be referenced when the Test Cases for OLISS 10.6 are being designed.  As well, the Test Case documents provided, to the OLISS Team, can be used as a guide when the OLISS 10.6 Test Cases are prepared. (Examples from OLISS Releases 10.1 and 10.6)

Example of End-to-End Test Steps/Script:

The following example is from a previous OLISS Release Testing Document, which was provided to the OLISS Team.

End-to-End Test Case:  Complete Process Flow - PSSS Clearance  DISIS/PSDCA  OIS and Admin

Purpose:

To verify that the associated business rules are not broken for a complete process flow of creating a new Clearance request and its information being displayed in both the OIS and Admin modules once processed by PSSD.

Test Conditions:

The tester must have a PC with Windows 7 and access to the PWGSC network.

The tester must have a valid username and password for the OLISS application.

The tester uses the general test account.

The tester uses Internet Explorer, Google Chrome, and Firefox web browsers for testing.

Step 1:

Log into OLISS with an SO account, and go to the PSSS module. Create a new Top Secret request for an individual married male that was:

- Born and lived in Canada at the same address ever since birth.

Fill in the mandatory fields. Assign the request to the individual for completion.

Expected Result:

The request can be seen in “Requests Assigned”, in both the English and French environments - Spoolmail will also receive the individual account information and password.

Step 2:

Logout as the SO and login to the OLISS system as the individual. Complete the Top Secret request.

Expected Result:

The Global Completeness Check passes; the forms can be printed, and can be submitted back to the SO for review.

Step 3:

Logout and login to the OLISS System as the SO - go to “Requests for Review”.

Expected Result:

The Top Secret clearance request is listed in both the English and French environments.

Step 4:

Click on the Top Secret request. Perform a global completeness check, print the forms, and submit to PSSD.

Expected Results:

The request can be seen in the “Requests Submitted to PSSD” in both the English and French environments prior to SMS expedite process below.

Step 5:

Expedite the process with the SMS team (DISIS and PSDCA).

1) Obtain the XML file to import into PSDCA.

2) In PSDCA, go to System Administration  OLISS Daily Imports.

3) Load the new XML file and verify that PSDCA indicates a successful import.

4) In PSDCA, go to System Administration  Files HOLD – Send to RCMP/Release.

5) Release the records you have created.

6) Once the records are released, go to Process Security Clearance.

7) In the Creation Date field, enter the date which the records were created.

8) Press the Find button and double click on each individual.

9) For each individual, press the DISIS Id button. Then press the Completed button.

10) In DISIS, verify that the individuals also exist in the Personnel module with identical Per IDs to PSDCA records. This will indicate that the DISIS Match was successful.

Expected Results (English and French):

Once SMS has fully expedited the process, the individual will appear and can be searched for in OIS the next business day from being entered into DISIS. Also, the individual’s OLISS account can be searched for in Admin module with a “batched” status.

Example of OLISS “General test procedure”:

  - The tester logs into OLISS – PSSS as an SO and creates new requests for specific levels depicted on the Test Matrix below. Once the specific request has been created, verify that the new specific request can be found in “Requests Assigned”.

  - Once the request has been created, the tester then logs into OLISS – PSSS as an individual to complete the forms

  - Perform a Global Completeness Check for both forms and verify that everything fails.

  - Complete the respective forms, section by section. Also note that in the forms, there are Save, Reset, Add, and Completeness Check buttons that need to be tested for each section:

- Reset button: Before saving valid data into the fields, enter garbage information and pressing the Reset button will bring back the fields to their default blank state. Verify that they go back to their default blank states.

- Add button: After entering and saving information on the fields, pressing this button will bring up another fresh page that the tester can populate data into. Verify that a fresh page will be shown with the previous record being saved and listed on the bottom of the fresh page.

- Save button: Pressing this button will save the entered data into the fields. Verify that the data entered is saved into the respective fields.

- Completeness Check: This performs a local completeness check to ensure that the section contains no errors. Verify that the local completeness check passes with valid information entered into the fields.

  - Perform a Global Completeness Check and verify no errors are generated.

  - Submit the forms back to the SO for review.

  - Log back into OLISS – PSSS as an SO; verify that the specific request can be found in “Requests for Review”.  Select the specific request from the list and perform a global completeness check on the forms. Verify no errors are generated.

  - Print the forms and verify that fields contain the proper information. Once the print-outs have been verified, submit the forms to Personnel Security Screening.

  - Go to “Requests Submitted to PSSD” and verify that the specific record is displayed. Go to the OLISS – PSSS spoolmail and ensure that the application has been submitted to PSSD.

  - Wait until the next business day and verify that PSDCA was able to successfully retrieve the application(s) submitted. Also verify from the “Requests in Process at PSSD” displays all the new requests created from the test matrix.

  - This test case can only pass if all of the general steps listed above pass.

# 10.3 Human Resources

Participants in the testing process:

Team Lead: Paul Wynands

Coordinator for Mandatory Fingerprint Project Release(s):  Craig Turpin

Members of Test Team

Tester:  Piyush Agarwal and Kristine Fontaine

Members of OLISS Teams:

OLISS:  Wada Lim, Pawel Michalowski, Thomas Tang

Database Team:

OLISS:  Richard Dunbar

## 10.4 Escalation Process

Coordinator for Mandatory Fingerprint Project Release(s):  Craig Turpin

The Coordinator will escalate any issues that occur, as needed.

## 10.5 Test Case and Bug Tracking

Test Case Tracking:

The progress of the Test Case execution will be tracked.  See Table below

Bug Tracking:

The JIRA Defect Tracking application will be used to document and report all defects associated to the BRD or Functional Specification requirements.

Defects not associated to the BRD or Functional Specification requirements will be reported and handled separately.  TBD

Test Case Tracking:

| Test Case | Covers JIRA Tickets | Test Result | Test Environment | Comments |
| --- | --- | --- | --- | --- |
| Example: OLISS 10.6_001 | OLISS-000 | PASS/FAIL | System Test (DEV) |  |

OLISS 10.6 JIRA Tickets:

OLISS-610 RCMP mandatory fingerprints –Cycle 1

OLISS-635 RCMP mandatory fingerprints –Cycle 2

OLISS-665 RCMP mandatory fingerprints –Cycle 3

RTID-59 RTID email extraction process/Response email:

Sub-tasks for OLISS-569 RCMP mandatory fingerprints:

OLISS-582 DCN for Particulars page: behavior & validation

Functional Spec 4.3.27 to 4.3.31

OLISS-585 Include DCN in Section A, Form TBS-330-23 PDF

Functional Spec 4.3.42

OLISS-586 Add DCN field to database

Functional Spec 4.3.1, 4.3.2

OLISS-587 DCN for Consent & Verification page: appearance & text

Functional Spec 4.3.3, 4.3.4, 4.3.5, 4.3.6, 4.3.8, 4.3.9, 4.3.10, 4.3.11, 4.3.12, 4.3.44

4.3.14 and 4.3.15 – have “Addressed in section 4.3.3”

4.3.7 (added by developer in Functional Design Spec for “Confirm DCN Field Behaviour”)

OLISS-588 DCN for Review and Details of Request pages

Functional Spec 4.3.3, 4.3.4, 4.3.5, 4.3.6, 4.3.8, 4.3.9, 4.3.10, 4.3.32, 4.3.33, 4.3.34, 4.3.35, 4.3.44

4.3.14 and 4.3.15 – have “Addressed in section 4.3.3”

4.3.7 (Added by Thomas in Functional Design Spec)

OLISS-589 Include DCN in XML export to PSDCA

Functional Spec 4.3.43

OLISS-590 DCN on Consent & Verification page: behavior & validation

Functional Spec 4.3.36 to 4.3.41

OLISS-591 DCN for Particulars page: appearance & text

Functional Spec 4.3.16 to 4.3.26

OLISS-592 Clearance Types page textual changes

Functional Spec 4.3.13

Defect Severity:

(“Defect Severity Scheme Table for JIRA” – Example from OLISS 10.6 Strategy document)

| Severity | Definition | Priority | Turnaround Time |
| --- | --- | --- | --- |
| 1 | Blocker/Critical - System or application does not start of crashes - Application starts but testing is at a standstill because a key component is missing. There are no workarounds and testing cannot continue. | Catastrophic | Immediately |
| 2 | Major - Core functionality or result not as expected and testing for this test case cannot continue. There is no suitable work around for this test case. Other test cases for this application/project can be executed. | Critical - Critical impact on the end user. Must be fixed immediately. | Within same business day |
| 3 | Minor - A minor issue that imposes some loss of functionality. - Functionality or result not as expected on test case but a suitable workaround allows the test case to be continued to the last step. - Testing may proceed without interruption. | Significant - Significant impact on the end user. Workaround exists – should be fixed before release or a patch must be issued. | Within next business day |
| 4 | Trivial - Functionality is there but result not as expected on test case. - Cosmetic defect | Very Minor - Minor impact on the end user. Flaw should be fixed if there is time. However, it can be deferred. | Within next business day |

## 10.6 Metrics

Metrics to be Used:

Defect Tracking:

Defect tracking, has traditionally been a metric used to measure software quality throughout the lifecycle.

Test Case Tracking:

The progress of the Test Case execution will be tracked.

Example of Test “Traceability” Matrix (Mapping of Requirements to Test Cases)

Requirements traceability matrix is a table that shows the many to many relationships between requirements and test cases. Each requirement is mapped to one or more test cases. Each test tests one or more requirements.

| Requirement Identifiers | Reqs Tested | REQ 2.1 | REQ 2.1.2 | REQ 2.1.3 | REQ 2.1.4 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| JIRA Ticket |  | OLISS-610 | OLISS-613 | OLISS-635 | OLISS-665 |  |  |
| Test Cases |  |  |  |  |  |  |  |
| T.C. 2.1_001 |  | X |  |  |  |  |  |
| T.C. 2.1_002 |  | X |  |  |  |  |  |
| T.C. 2.1.2_001 |  |  | X |  |  |  |  |
| T.C. 2.1.3_002 |  |  | X |  |  |  |  |

## 10.7 Test Release Management

The Project Schedules, for OLISS 10.6, contain the planned release dates for the following test levels (for each test cycle, per level of test):

Development/Unit Testing

Sanity/Smoke Testing

System Testing Cycles

End-to-End Testing Cycles

UAT Test Cycles

- Contingency plan in the event that the application requires more releases than anticipated (due to unforeseen showstopper defects that block testing progression).

TBD

- Whether or not a version number is required

Required

- Whether or not an uninstallation process may be required (in case the Test team might have to revert to an earlier version of the application).

TBD

# 11 Test Project Risks and Contingencies

The types of project risks that could impact system testing, for the Mandatory Fingerprint Project, are as follows:

- Not executing testing in other areas of OLISS that are not covered in the Functional Specification Requirements, where new issues can be introduced as a result of the requirements added.

- Not testing all modules/functionality of OLISS, where new issues can be introduced as a result of the requirements added.

- Severe issues found during System Testing can cause delays to the Production Release Date

| Risk | Mitigation | Contingency |
| --- | --- | --- |
| Logistics or product quality problems | - Careful test and project planning - Robust test design | - Good bug triage |
| Excessive changes to requirements, design or implementation of system | - Robust test design | - Good change control processes - Well-defined escalation processes |
| Debugging in the test environment reduces total available test-execution time | - Work with Development team to identify ways to avoid this | - Escalation to management - Use of risk priority to drop or reschedule tests |

# 12 Referenced Documents

- BRD for Mandatory Fingerprint Project - Version 17.0

- OLISS Functional Specification Document

# Appendix A – Acronyms

| Term | Description |
| --- | --- |
| ACSO | Alternate Company Security Officer |
| AUSO | Alternate Unit Security Officer |
| BRD | Business Requirements Document |
| CIOB | Chief Information Officer Branch |
| CRC | Criminal Record Check |
| CRNC | Criminal Record Name Check |
| CSO | Company Security Officer |
| DCN | Document Control Number |
| DOB | Date of Birth |
| ISS | Industrial Security Sector |
| ITSB | Information Technology Services Branch |
| OGD | Other Government Department |
| OLISS | Online Industrial Security Services |
| PSDCA | Personnel Screening and Data Collection Application |
| PSSD | Personnel Security Screening Division |
| PSSS | Personnel Security Screening Services |
| PWGSC | Public Works and Government Services Canada |
| RCMP | Royal Canadian Mounted Police |
| RTID | Real Time Identification |
| SCNet | Secure Channel Network |
| SSC | Shared Services Canada |
| SO | Security Officer |
| UAT | User Acceptance Testing |
| USO | Unit Security Officer |